Milestones – WPF Project Grocery Sort

Week 0 (April 6 – April 12): ✔️

Goal by End of Week 0:

- Finish FIRST working feature

  - Click “Add Item”

  - Enter data

  - Press confirm

  - See item appear in list

- Git & Project Setup ✔️

- Project structure thinking ✔️

- Decided on core classes, databinding, database  later

- Main window (foundation) ✔️

- Basic layout exists

- Core Classes defined ✔️

- AddItem window (partially done) ✔️

- XAML created, AddItem_Click opens the window

- Dev workflow established ✔️

- time tracking, dev log, milestones defined

- Add Item window✔️

- XAML UI (inputs)

- AddItem_Click opens window

- Dialog returns data

- Create GroceryItem

- Add to list

- Display items in UI✔️

- ListBox bound to ObservableCollection

Week 1 (Apr 13 – Apr 19) ✔️

Solidify core system✔️

- Clean up Add Item feature

- Proper bindings

- Ability to manage one list cleanly

- Remove bugs / improve structure

Week 1 (Apr 13 – Apr 19) ✔️

Multiple lists + structure

- Create list window

- Switch between lists

- Display items per list

- Delete / check items

Week 2 (Apr 20 – April 26)

Store layout (core feature)

- Category system

- Layout ordering

- Assign items to categories

- Sort items based on layout

Week 3 (April 27 – May 3)

Database / persistence

- Save lists

- Load lists

- Save layouts

- Test restart behavior

Week 4 (May 4 – May 10)

Polish + presentation

- UI cleanup

- Bug fixes

- Dev log completion

- Screenshots / demo prep